RESTAURANT BI SYSTEM

Project Event Log & Debugging Notes

A chronological record of every major decision, bug, and fix
made during the design, build, and debugging of the system.

Version 1.0    |    April 2026

# How to Read This Document

This document is a working project log. Every entry records something that changed the direction of the project — a bug discovered, a design decision made, an assumption corrected, or a limitation identified. Entries are grouped by project phase and ordered chronologically within each phase.

| Box Colour | Meaning |
| --- | --- |
| 🐛 Red — Bug / Issue | Something was discovered to be wrong — a DAX mistake, a model error, a data problem, or an incorrect assumption. |
| ✅ Green — Fix Applied | The specific change made to resolve the issue. Always paired with a preceding bug box. |
| 🔷 Amber — Decision Made | A deliberate design or scoping choice that shaped the project. Not a bug — a chosen direction. |
| ℹ Blue — Context | Background information needed to understand why the issue or decision arose. |
| ⚠ Amber — Warning | A permanent limitation or known caveat in the model that has not been resolved and requires awareness. |

# Phase 1 — Project Foundation & Schema Design

Covers the initial architectural decisions that defined the entire project structure: schema layout, source simulation strategy, and the early data ingestion issues.

| #1 | Decision to Simulate Four Business Systems | Architecture |
| --- | --- | --- |

ℹ CONTEXT / BACKGROUND Rather than connecting to live vendor APIs (Toast, R365, HubSpot), the project was designed as a fully simulated multi-source restaurant BI model. Synthetic data was generated to behave like real operational data from each platform.

🔷 DECISION MADE Four PostgreSQL schemas were chosen — toast, r365, hubspot, analytics — each representing a distinct operational data source. This mirrors real-world multi-system architecture without requiring live vendor access. The analytics schema serves as the sole reporting layer. Rule established: schema structure is FIXED. Do not redesign unless explicitly requested.

| #2 | Alphanumeric IDs Caused Type Mismatch on Ingestion | Data Ingestion |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND During initial data ingestion into PostgreSQL, primary key columns were typed as INTEGER. Source-generated IDs were alphanumeric (e.g. 'SL00001', 'CH01', 'ST_01') causing insert failures — PostgreSQL could not cast alphanumeric strings to numeric types.

✅ FIX APPLIED All ID/key columns were changed from INTEGER to VARCHAR in the CREATE TABLE definitions. Table creation SQL was updated and saved as a reusable project file. Affected columns: sale_line_id, order_id, store_id, employee_id, product_id, channel_id, deal_id, all dimension primary keys.

| #3 | Audit Framework Design — Two Tables Collapsed to One | Data Quality |
| --- | --- | --- |

ℹ CONTEXT / BACKGROUND Early audit design used two separate tables: one for run metadata and one for check results. This created unnecessary complexity when querying audit history.

🔷 DECISION MADE Consolidated into a single audit_run table plus audit_check table design. run_audit() function accepts: schema, table, key_col, date_col, expected_count, source_file, notes. Runs five checks per table: row count, null key, duplicate key, date range, distinct key count. run_all_audits() calls run_audit() for every table in one command.

| #4 | fact_store_day Duplicate Check Flagging Every Row | Data Quality |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND The audit framework was passing date_key as the key_col for fact_store_day. fact_store_day has only 731 distinct dates but 8 stores × 731 dates = 5,848 rows. Every date appeared 8 times — once per store — so the duplicate check flagged every single row as a duplicate. Distinct count was also reporting only 731 instead of 5,848.

ℹ CONTEXT / BACKGROUND Root cause: fact_store_day has a composite primary key (store_id, date_key), not a single surrogate key. Passing date_key alone as the key column was incorrect.

✅ FIX APPLIED A generated surrogate column was added to fact_store_day: store_day_id = store_id::TEXT ¦¦ '_' ¦¦ date_key::TEXT The audit now operates on this composite surrogate, producing correct duplicate and distinct counts. Additionally, the expected row count derivation was changed from a hardcoded number to a dynamic subquery: COUNT(DISTINCT store_id) * COUNT(DISTINCT date_key) FROM fact_sales_line. This ensures the expected count stays correct as data grows.

| #5 | Separate Data Quality Framework for Business Rules | Data Quality |
| --- | --- | --- |

🔷 DECISION MADE Load-level audit checks (row count, nulls, duplicates) were kept separate from business-rule validation checks. A second table — analytics.data_quality_check_run — was created. Three dedicated procedures were built: run_all_data_quality_checks() — relationship integrity between facts and dimensions run_all_business_rule_checks() — formula checks, valid hour range, non-negative labor run_all_grain_checks() — confirms correct row-level uniqueness per fact table

# Phase 2 — Power BI Model Setup & Relationship Debugging

Covers the initial Power BI model configuration, relationship wiring, date table setup, and the discovery of relationship display behaviour that initially appeared to be an error.

| #6 | Date Table Configuration | Power BI Model |
| --- | --- | --- |

ℹ CONTEXT / BACKGROUND For time-intelligence DAX functions (SAMEPERIODLASTYEAR, DATEADD, DATESINPERIOD) to work correctly, Power BI requires a dedicated Date Table to be explicitly marked.

🔷 DECISION MADE analytics.dim_date was marked as the Date Table in Power BI. full_date column was confirmed as DATE type (not text, not datetime). All time-intelligence measures reference 'analytics dim_date'[full_date]. Rule: dim_date must be continuous — no gaps between first and last date. Rule: Do not use month_name or week_num alone as chart axis columns. → Always combine with year: Month Year, Year Week.

| #7 | Power BI Showing Many-to-One Instead of One-to-Many | Power BI Model |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND After saving relationships in Power BI, the relationship lines appeared to show many-to-one (*:1) pointing from the dimension to the fact — the reverse of what was expected. Initially suspected the relationship direction had been set incorrectly.

✅ FIX APPLIED Not a bug. Power BI was displaying the same relationship from the other side. The direction is correct: dimension side = 1, fact side = *. Power BI sometimes renders the arrow from the many-side perspective depending on the view layout. What matters: dimension table holds the 1, fact table holds the *.

| #8 | fact_pipeline_deal — Three Date Keys, Only One Can Be Active | Power BI Model |
| --- | --- | --- |

ℹ CONTEXT / BACKGROUND fact_pipeline_deal contains three separate date foreign keys: created_date_key, expected_close_date_key, actual_close_date_key. Power BI only supports one active relationship between two tables at a time.

🔷 DECISION MADE created_date_key was set as the ACTIVE relationship to dim_date. expected_close_date_key and actual_close_date_key were left as INACTIVE relationships. To filter pipeline by expected or actual close date in DAX, use USERELATIONSHIP(). Pipeline window measures (Next 30/60/90 Days) use direct date column filtering on expected_close_date rather than the inactive relationship, avoiding USERELATIONSHIP overhead.

| #9 | Channel Revenue Visual Showing Same Value for All Channels | Power BI Model |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND A bar chart with channel_name on the axis and net_sales as the value was returning the same figure for every channel — every bar was identical height. Initial suspicion: measure was wrong, or channel filter was not being applied.

ℹ CONTEXT / BACKGROUND Root cause: the net_sales measure was referencing fact_store_day, which aggregates all channels into a single row per store per day. Channel_id does not exist in fact_store_day. When dim_channel filtered the visual, the measure had no channel context to respond to. It returned the full store-day total regardless of which channel was selected on the axis.

✅ FIX APPLIED Created a separate measure using fact_sales_order, which retains channel_id: Net Sales Order = SUM ( 'analytics fact_sales_order'[order_net_sales] ) Rule established (permanent): fact_store_day CANNOT be used for channel breakdowns. → Channel revenue visuals must use fact_sales_order. → Product visuals must use fact_sales_line. → Daily summary KPIs (Labor %, SPLH, Prime Cost %) use fact_store_day.

# Phase 3 — GM Dashboard Build & Debugging

The most debug-intensive phase of the project. Covers the discovery and resolution of the LY/LW line chart issue, the Show Last 7 Days Axis column vs measure bug, the hourly chart sorting problem, and the establishment of the slicer-aware date anchor pattern.

| #10 | LW and LY Lines Not Appearing on Sales Line Chart | GM Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND Net Sales LW and Net Sales LY measures were added to a line chart alongside Net Sales. The current-period line rendered correctly. The LW and LY lines were completely blank — no data points, no line, nothing rendered.

ℹ CONTEXT / BACKGROUND Systematic investigation was conducted before assuming DAX was the problem. Checks performed: 1. dim_date[full_date] type — confirmed DATE (not text) 2. dim_date marked as Date Table — confirmed 3. Relationships to fact_store_day and fact_sales_order — confirmed correct 4. Table visual test — added LW and LY measures to a plain table visual Result: both measures returned correct values in the table This proved the DAX was correct and the data existed for prior periods. The problem was isolated to the chart visual context, not the measures.

🐛 BUG / ISSUE FOUND Further investigation identified the real cause: a 'Show Last 7 Days Axis' column had been created as a CALCULATED COLUMN on dim_date instead of as a MEASURE. A calculated column is evaluated once at data refresh using the full table — it has no awareness of slicer selections or visual filter context at report render time. The visual filter on Show Last 7 Days Axis = 1 was therefore not responding to the slicer, and was filtering the entire visual to a fixed set of dates determined at load time. This caused the LW and LY measures — which needed a different date range to evaluate — to return blank because their required dates were being filtered out.

✅ FIX APPLIED The calculated column was deleted. Show Last 7 Days Axis was recreated as a MEASURE: Show Last 7 Days Axis = VAR MaxVisibleDate = MAXX ( ALLSELECTED ( 'analytics dim_date'[full_date] ), 'analytics dim_date'[full_date] ) VAR CurrentAxisDate = MAX ( 'analytics dim_date'[full_date] ) RETURN IF ( CurrentAxisDate >= MaxVisibleDate - 6 && CurrentAxisDate <= MaxVisibleDate, 1, 0 ) ALLSELECTED respects the slicer context. The measure now correctly evaluates relative to whichever date is selected in the slicer, not a fixed date from load time. Rule established (permanent): Show Last 7 Days Axis must always be a MEASURE. Never recreate it as a calculated column.

| #11 | Original Show Last 7 Days Used ALL() — Slicer Ignored | GM Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND An earlier version of the Show Last 7 Days Axis measure used ALL() instead of ALLSELECTED(): VAR MaxDate = CALCULATE ( MAX ( 'analytics dim_date'[full_date] ), ALL ( 'analytics dim_date' ) ) ALL() removes all filters from the date table including the slicer. MaxDate therefore always resolved to the absolute latest date in the entire dataset, regardless of what date was selected in the slicer. The 7-day window was anchored to the data endpoint, not the user's selected date.

✅ FIX APPLIED ALL() replaced with ALLSELECTED() in the VAR declaration. ALLSELECTED() respects slicer-level filters but removes visual-level filters. MaxVisibleDate now reflects the latest date within the slicer's selected range.

| #12 | TODAY() Wrong in Historical/Simulated Dataset | GM Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND Several measures — including pipeline window measures and date-anchor logic — were initially written using TODAY() as the reference point. In a live production dataset pointing to real current data, TODAY() works correctly. In a historical or simulated dataset (which this project uses), TODAY() = April 2026 but the dataset ends in early 2026 — causing all window measures to return zero or blank because no data exists in the 'future' window relative to today's actual date.

✅ FIX APPLIED All measures were updated to anchor on the slicer-selected or maximum visible date: VAR SelectedDate = MAX ( 'analytics dim_date'[full_date] ) -- or -- VAR SelectedDate = SELECTEDVALUE ( 'analytics dim_date'[full_date] ) Rule established (permanent): Never use TODAY() in measures for historical or simulated data. Always derive the anchor date from dim_date context.

| #13 | Card Measures vs Line Chart Measures — Incorrect Interchangeability | GM Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND Net Sales LW was created as a single-date shifted measure (DATEADD -7 DAY). This measure was then used as a data series on a line chart alongside Net Sales. Result: the LW line rendered as a single point — one dot — instead of a continuous line. The measure returned one value (the shifted single day) rather than a day-by-day series matching the chart's axis dates.

ℹ CONTEXT / BACKGROUND Root cause: single-date comparison measures and line-chart window measures are fundamentally different constructs and cannot be swapped. Card measure logic: 'give me the value for THIS specific date, shifted by N days' Line chart measure logic: 'give me the value for EACH date on the axis, shifted appropriately' A card has no axis — it evaluates once. A line chart evaluates the measure for every date on the x-axis. A shifted-date card measure returns the same value for every axis date.

✅ FIX APPLIED Two separate measure patterns are now maintained permanently: CARD MEASURES (single-date logic): Net Sales LW = CALCULATE ( [net_sales], DATEADD ( dim_date[full_date], -7, DAY ) ) Net Sales LY = CALCULATE ( [net_sales], SAMEPERIODLASTYEAR ( dim_date[full_date] ) ) LINE CHART MEASURES (window logic — each date on axis evaluated independently): Net Sales Last 7 Days — returns net sales for each axis date in selected 7-day window Net Sales Last 7 Days LW — returns LW equivalent for each axis date in the same window Net Sales YTD to Selected Date — YTD cumulative by axis date up to slicer date Net Sales YTD Last Year — same period prior year evaluated per axis date

| #14 | Hourly Sales Chart Sorting Incorrectly by Sales Descending | GM Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND The hourly sales bar chart was sorting bars by sales value descending instead of by hour ascending. The result was a chart ordered 12PM, 1PM, 11AM, 2PM etc — not chronological. This made the chart visually unreadable as a time-of-day pattern chart.

✅ FIX APPLIED Chart sort was changed from automatic (value descending) to sort by order_hour ascending. If using an Hour Label display column, sort that column by order_hour in the model. Never sort an hourly chart by the sales value measure.

| #15 | Labor % and SPLH — Must Not Average Stored Columns | GM Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND Initial approach considered using the pre-stored labor_pct and splh columns that exist in fact_store_day as shortcuts for the Labor % and SPLH measures. If these stored values were averaged across multiple rows (e.g. across multiple stores or multiple days), the result would be mathematically incorrect — an average of percentages is not the same as the percentage of the total.

✅ FIX APPLIED Labor % and SPLH are always calculated from component totals, never averaged from stored columns. Labor % = DIVIDE ( [Labor Cost], [net_sales], 0 ) SPLH = DIVIDE ( [net_sales], [Actual Hours], 0 ) The stored labor_pct and splh columns in fact_store_day are reference values only. They are not used in any Power BI measure.

# Phase 4 — Operations Dashboard

Covers the multi-unit operations dashboard build, the discovery of the inventory variance data issue, and the marketing visualisation scale mismatch.

| #16 | Inventory Variance — Data Problem, Not DAX Problem | Operations Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND Inventory variance KPIs (Inventory Variance Qty, Inventory Variance Cost) were built and added to the Operations dashboard. All values returned zero. Every store, every day, every product — zero variance.

ℹ CONTEXT / BACKGROUND Investigation confirmed this was not a DAX error and not a relationship error. The source data in r365.fact_inventory_daily_raw[variance_qty] contains only zeroes. The simulated data generation script produced uniform variance values of zero. This is a source data limitation, not a model limitation.

⚠ WARNING / LIMITATION PERMANENT LIMITATION: Inventory variance metrics are placeholder measures only. They will return zero until the source data is regenerated with realistic variance values. The measures are retained in the model for when source data is corrected. These visuals should not be presented to stakeholders in the current state.

| #17 | Marketing Visuals — Scale Mismatch on Combined Chart | Operations Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND Marketing performance measures (Spend, Pipeline ROAS, Cost per Lead, CTR %) were placed on a single clustered bar chart. The chart was unreadable. Spend values in the thousands dwarfed ratio measures (CTR % = 0.02, ROAS = 3.5) which rendered as invisible near-zero bars.

ℹ CONTEXT / BACKGROUND Root cause: measure-type mismatch. Three fundamentally different units were mixed: Totals (Spend = 50,000) vs Ratios (CTR = 0.02) vs Per-unit costs (CPL = 12.50) These cannot share a bar chart axis regardless of formatting.

✅ FIX APPLIED Marketing measures split into three separate visual groups: Group 1 — Volume totals: Marketing Spend, Impressions, Clicks, Leads, Conversions Group 2 — Funnel ratios: CTR %, Lead Conversion %, Customer Conversion % Group 3 — Unit costs: Cost per Lead, Cost per Conversion Each group gets its own chart. Never combine these on a single axis.

| #18 | Store Ranking — RANKX Direction for Cost Metrics | Operations Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND Store ranking measures for Labor % and Prime Cost % were initially ranked DESC (highest = rank 1). This meant the store with the HIGHEST labor cost ranked #1 — the worst-performing store appeared at the top of the ranking.

✅ FIX APPLIED Cost and error metrics use ASC order in RANKX (lowest = rank 1 = best performance): Store Rank - Labor % = RANKX ( ALLSELECTED(...), [Labor %], , ASC, DENSE ) Store Rank - Prime Cost % = RANKX ( ALLSELECTED(...), [Prime Cost %], , ASC, DENSE ) Store Rank - Error Rate = RANKX ( ALLSELECTED(...), [Avg Error Rate],, ASC, DENSE ) Revenue and satisfaction metrics use DESC (highest = rank 1 = best performance): Store Rank - Sales, Customer Satisfaction, Scorecard all use DESC.

# Phase 5 — Executive Dashboard

Covers the executive dashboard scope decisions, the finance trend visual diagnosis, the cash flow removal, and the forecasting scope limitation.

| #19 | Finance Revenue Chart Showing Single Value — Wrong Grain on Axis | Executive Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND The Finance Revenue trend chart on the Executive dashboard was rendering as a single bar or a single point even with a date-based field on the x-axis. Initial suspicion: slicer interference from another page, or measure was incorrect.

ℹ CONTEXT / BACKGROUND The executive page has NO date slicer. The measure is straightforward: Finance Revenue = SUM ( 'analytics fact_finance_month'[revenue] ) Investigation revealed the Finance Revenue fact is MONTHLY GRAIN. fact_finance_month has one row per store per month, joined to dim_date via month_start_date. If a daily full_date field is placed on the chart axis, Power BI tries to plot one bar per day. But the finance fact only has data for the first of each month (month_start_date). Every other day returns blank — visually this collapses to appear like a single value.

✅ FIX APPLIED Finance trend visuals must use a MONTHLY axis field, not a daily date field. Correct axis: Month Year calculated column ( FORMAT(full_date, 'MMM yyyy') ) sorted by Month Year Sort column ( year * 100 + month_num ) The dim_date to fact_finance_month relationship uses full_date = month_start_date. This correctly limits data points to one per month and the chart renders as expected.

| #20 | Cash Flow and EBITDA Using the Same Source Column | Executive Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND Two separate dashboard visuals labelled 'EBITDA' and 'Cash Flow' existed side by side. Both were written as: EBITDA = SUM ( 'analytics fact_finance_month'[ebitda_proxy] ) Cash Flow Proxy = SUM ( 'analytics fact_finance_month'[ebitda_proxy] ) Both measures referenced the identical source column. They returned identical values. The dashboard was displaying two different labels for the same number.

ℹ CONTEXT / BACKGROUND Cash flow and EBITDA are conceptually different metrics: EBITDA: operational profitability before interest, tax, depreciation, amortisation Cash Flow: actual cash movement — operating + investing + financing activities True cash flow requires: AR/AP balance changes, capex tables, debt schedules, working capital movements, tax payment timing. None of this data exists in the model.

🔷 DECISION MADE Cash Flow was permanently removed from all dashboards. EBITDA (via ebitda_proxy) is retained as the sole finance profitability metric. EBITDA Margin % is also retained. Rule: Do not create a fake cash flow metric by relabelling EBITDA. If true cash flow is needed in future, it requires source data that does not currently exist.

| #21 | Forecast Revenue — Labelled as Proxy After Scope Review | Executive Dashboard |
| --- | --- | --- |

ℹ CONTEXT / BACKGROUND A 'Forecast Revenue Next Month' metric was requested for the Executive dashboard. The implementation was a 3-month rolling average of Finance Revenue. This is not a statistical forecast model — it is a naive extrapolation.

⚠ WARNING / LIMITATION PERMANENT LIMITATION: The forecast measure is a 3-month average proxy, not a forecast. It has no seasonality adjustment, no trend decomposition, no confidence interval. All visuals showing this metric MUST display one of these labels: 'Forecast Proxy' ¦ 'Revenue Estimate' ¦ 'Projected (3M Average)' Do not present this to executives as a model-based revenue forecast.

| #22 | Revenue by Channel — Double Counting Risk in Extended Revenue Measure | Executive Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND An 'Executive Total Revenue - Extended' measure was proposed that combined: Toast Realized Revenue (from fact_sales_order) + Won Pipeline Revenue (from fact_pipeline_deal[won_revenue]) Won pipeline revenue represents deals from HubSpot that resulted in catering/wholesale orders. Some of those orders are also recorded in Toast and included in fact_sales_order. Adding both figures would double-count the same transaction.

✅ FIX APPLIED Two measures maintained separately: Executive Total Revenue - Safe = Toast Realized Revenue only (no double count risk) Executive Total Revenue - Extended = Safe + Won Pipeline (for context only, with caveats) Executive dashboard uses the Safe version by default. The Extended version is available but must be footnoted with the double-count warning.

# Phase 6 — HubSpot Dashboard

Covers the pipeline dashboard design decisions, the stage conversion limitation discovery, and the two-page split decision.

| #23 | Stage Conversion Funnel — Not Possible Without History Table | HubSpot Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND A stage conversion funnel was included in the initial HubSpot dashboard requirements. A stage conversion rate measures what % of deals that enter stage N progress to stage N+1. Attempts to build this were made using the current stage and final_status columns. All approaches produced incorrect results — the denominator (deals that entered each stage) could not be determined from the available data.

ℹ CONTEXT / BACKGROUND Root cause: the model only records a deal's CURRENT stage at the time of data extract. There is no stage history table recording which stages a deal passed through over time. A deal that jumped from Stage 1 to Stage 4 is indistinguishable from one that moved stage by stage. The intermediate stages cannot be reconstructed.

⚠ WARNING / LIMITATION PERMANENT LIMITATION: True stage-to-stage conversion funnel analysis is not supported. To enable this in future, a stage_transition_log table would need to be added that records each time a deal moves from one stage to another, with timestamps. Do not attempt to simulate stage conversion rates from current data. It will produce misleading numbers.

| #24 | HubSpot Dashboard Split into Two Pages | HubSpot Dashboard |
| --- | --- | --- |

ℹ CONTEXT / BACKGROUND Initial design had all HubSpot metrics on a single page. The page became too dense — forward-looking pipeline health metrics and backward-looking conversion/outcome metrics were visually mixed and competing for space.

🔷 DECISION MADE HubSpot was split into two clearly separated pages based on business question, not metric type. Page 1 — Pipeline Health & Forecast Answers: What is open now? Where is value sitting? What is closing soon? What is slipping? Includes: Pipeline by stage/segment, open pipeline value, 30/60/90 day forecast windows, expected close by month, slipped deals, average days to close. Page 2 — Conversion & Revenue Realization Answers: What actually closed? Who performed well? How much pipeline became real revenue? Includes: Won/lost outcomes, sales rep performance matrix, pipeline realization rate, matched deals, realized revenue by segment and by rep.

| #25 | Sales Rep Win Rate % Using Wrong Denominator | HubSpot Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND An initial Sales Rep Win Rate % measure was written as: Sales Rep Win Rate % = DIVIDE ( [Sales Rep Won Deals], [Closed Deals] ) [Closed Deals] includes won AND lost deals across ALL reps — not just the rep in context. The denominator was the total closed deals for all reps combined, not just the current rep. This produced artificially low win rates when viewing the metric per sales rep.

✅ FIX APPLIED A corrected measure was created that uses the rep-scoped closed deals count: Sales Rep Closed Deals = CALCULATE ( DISTINCTCOUNT(deal_id), final_status IN { 'won', 'lost' } ) Sales Rep Win Rate % Correct = DIVIDE ( [Sales Rep Won Deals], [Sales Rep Closed Deals] ) Both measures are in the model. Only the Correct version should be used in visuals.

| #26 | Pipeline Window Measures — TODAY() Replaced with Slicer Date | HubSpot Dashboard |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND HubSpot weighted forecast measures (Next 30/60/90 Days) used TODAY() as the window anchor. In the live project environment this returned correct results at that moment. However, in the simulated dataset context and for historical analysis use cases, TODAY() causes the window to always start from the current real-world date — making historical pipeline analysis impossible and returning zero for past data scenarios.

✅ FIX APPLIED Pipeline window measures updated to use MAX(dim_date[full_date]) as the anchor: Pipeline Value Next 30 Days = VAR SelectedDate = MAX ( 'analytics dim_date'[full_date] ) RETURN CALCULATE ( SUM ( fact_pipeline_deal[weighted_amount] ), FILTER ( fact_pipeline_deal, expected_close_date >= SelectedDate && expected_close_date < SelectedDate + 30 ) ) Same pattern applied to 60-day and 90-day variants.

# Phase 7 — DAX Patterns, Visual Decisions & Format Fixes

Miscellaneous DAX and visual formatting issues resolved during the dashboard build and refinement stages.

| #27 | KPI Visual — Title Too Close to Border | Visual Formatting |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND A KPI visual's title was rendering flush against the top border of the card with no padding. Attempts to adjust the title's top spacing within the KPI visual format pane were ineffective — the KPI visual type has built-in title spacing that cannot be overridden through formatting.

✅ FIX APPLIED Two options identified: 1. Replace the KPI visual with a Card visual, which allows better title control. 2. Remove the built-in title and use a separate Text Box positioned above the card. Approach 2 was used. Text Box gives full positioning control and consistent padding.

| #28 | Numbers Displaying as K / M Abbreviations Instead of Full Values | Visual Formatting |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND Revenue and sales figures on cards and charts were displaying as '£1.2M' or '£450K' instead of full numbers. For a restaurant GM viewing daily sales of £4,250, seeing '£4.3K' was imprecise and unhelpful.

✅ FIX APPLIED Two changes required (both must be set — one is not sufficient): 1. In the visual Format pane → Display units → set to None 2. In Measure tools / Modeling → Format → set custom format code: #,##0 Setting Display units = None in the visual without setting the measure format only affects that one visual. Setting the format on the measure applies globally.

| #29 | Date Slicer — Default to Latest Date, Bookmark Limitation | Visual Formatting |
| --- | --- | --- |

ℹ CONTEXT / BACKGROUND The GM dashboard date slicer needed to default to the latest available date when the report was opened, rather than showing the full range selected. User expectation: open the report, immediately see today's (or the latest available) data.

🐛 BUG / ISSUE FOUND Native Power BI slicer has no dynamic 'default to latest date' option. A slicer can be set to a specific date range or a specific date, but it cannot automatically detect the maximum date in the data and default to it on every open.

✅ FIX APPLIED Solution: Bookmark approach. 1. Set the slicer to the latest date in the data manually. 2. Create a bookmark capturing that slicer state. 3. Add a 'Reset to Today' button linked to that bookmark. KNOWN LIMITATION of this approach: The bookmark captures a fixed date. When new data is appended and the latest date changes, the bookmark must be manually updated to point to the new latest date. It is not dynamically recalculated. Custom visuals (e.g. Dynamic Date Slicer from AppSource) can solve this properly, but the decision was made to stay with native Power BI visuals.

| #30 | Month/Week Columns Used Alone on Chart Axis — Wrong Sort Order | Visual Formatting |
| --- | --- | --- |

🐛 BUG / ISSUE FOUND A time-series chart used month_name (e.g. 'January', 'February') as the axis field. Power BI sorted alphabetically: April, August, December, February... instead of chronologically. Same issue with week_num alone on an axis — week 1 in 2024 and week 1 in 2025 merged.

✅ FIX APPLIED Rules for date axis columns (permanent): NEVER use month_name alone — Power BI sorts alphabetically. NEVER use week_num alone — different years share the same week numbers. NEVER use the Power BI date hierarchy unless intentionally needed. ALWAYS use compound calculated columns: Month Year = FORMAT(full_date, 'MMM yyyy') → sort by Month Year Sort Month Year Sort = year_ * 100 + month_num Year Week = year_ & '-W' & FORMAT(week_num, '00') → sort by Year Week Sort Year Week Sort = year_ * 100 + week_num Year Quarter = 'Q' & quarter_ & ' ' & year_ → sort by Year Quarter Sort

# Phase 8 — Final Scope Decisions & Standing Rules

A consolidated record of the deliberate scope boundaries and standing rules established across the project. These are not bugs — they are chosen constraints.

| #31 | LW / LY Comparisons — Only for Sales Visuals by Default | Scope |
| --- | --- | --- |

🔷 DECISION MADE LW (Last Week) and LY (Last Year) comparison measures were being proposed for every metric across all dashboards. Decision: LW and LY comparisons apply ONLY to sales-related visuals unless explicitly requested for a specific metric. Applying LW/LY to Labor %, SPLH, error rates, CSAT etc adds visual noise without meaningful operational insight at the GM level.

| #32 | Measures Created in Power BI Only — Not in PostgreSQL | Architecture |
| --- | --- | --- |

🔷 DECISION MADE All DAX measures are created in Power BI using the _Measures table pattern. No calculated KPIs are stored in PostgreSQL reporting facts (exception: pre-aggregate columns like sales_net, cogs_proxy which are ETL outputs, not DAX). Measures must never be scattered across individual fact tables in Power BI. All measures belong in a dedicated measure table (e.g. _Measures or _KPIs).

| #33 | No Fact-to-Fact Relationships | Architecture |
| --- | --- | --- |

🔷 DECISION MADE No direct fact-to-fact relationships are created in the Power BI model. fact_pipeline_realization joins to fact_pipeline_deal indirectly through deal_id used in DAX measures — not through a direct model relationship. Fact-to-fact relationships create ambiguous filter propagation and should never be used.

| #34 | No Schema Redesign Unless Explicitly Requested | Architecture |
| --- | --- | --- |

🔷 DECISION MADE The four-schema structure (toast, r365, hubspot, analytics) is locked. The dimension and fact table designs are locked. The measure patterns established in this project are locked. Future work must continue from the existing state. No redesigns, no restarts. Changes are additive: new tables, new measures, new pages — not replacements.

| #35 | Pre-Aggregated Columns in Fact Tables — Do Not Average | Architecture |
| --- | --- | --- |

🔷 DECISION MADE Several fact tables contain pre-calculated ratio columns (labor_pct, splh, prime_cost_pct, cogs_pct, ebitda_margin etc). These exist as reference values from the source system. Rule: These columns must NEVER be averaged or summed in Power BI measures. AVERAGE(labor_pct) across multiple rows is mathematically incorrect. Always recalculate from component totals: Labor % = DIVIDE ( SUM(labor_cost), SUM(sales_net) ) SPLH = DIVIDE ( SUM(sales_net), SUM(actual_hours) )

## Summary of All Major Bugs & Fixes

| # | Bug / Issue | Root Cause | Fix / Decision |
| --- | --- | --- | --- |
| 2 | Alphanumeric ID type error | INTEGER columns, alphanumeric source IDs | Changed all key columns to VARCHAR |
| 4 | Duplicate check flagging all rows in fact_store_day | date_key passed as key_col; composite key not handled | Added store_day_id surrogate; dynamic expected count |
| 7 | Power BI showing many-to-one instead of one-to-many | Display orientation only — not a real error | Confirmed correct; no action required |
| 9 | Channel revenue chart showing same value per channel | fact_store_day has no channel_id column | Switched to fact_sales_order for channel visuals |
| 10 | LW/LY lines blank on line chart | Show Last 7 Days Axis was a calculated column not a measure | Recreated as MEASURE using ALLSELECTED |
| 11 | Slicer not affecting window anchor | ALL() used instead of ALLSELECTED() — removed slicer filter | Replaced ALL() with ALLSELECTED() |
| 12 | Pipeline windows returning zero | TODAY() used in historical/simulated dataset | Replaced TODAY() with MAX(dim_date[full_date]) |
| 13 | LW line rendering as a single dot on chart | Card-logic measure used on a line chart axis | Separate window-logic measures for line charts |
| 14 | Hourly chart sorted by value not by hour | Default sort was value descending | Changed sort to order_hour ascending |
| 15 | Labor % averaged from stored column | Averaging percentages across rows is incorrect | Always calculate: DIVIDE(labor_cost, net_sales) |
| 17 | Marketing chart unreadable — scale mismatch | Totals, ratios, and unit costs mixed on one axis | Split into three separate visual groups |
| 18 | Highest cost store ranked #1 | RANKX DESC used for cost metrics | Cost metrics use RANKX ASC |
| 19 | Finance revenue chart showing single value | Daily date axis used against monthly grain fact | Changed axis to Month Year column |
| 20 | Cash flow and EBITDA same number, different labels | Both used ebitda_proxy — true cash flow data missing | Cash flow removed; EBITDA only |
| 25 | Sales rep win rate using all-reps denominator | [Closed Deals] not scoped to current rep | Created Sales Rep Closed Deals as scoped measure |
| 28 | Numbers showing as K/M abbreviation | Display units default to Auto | Display units = None + format code #,##0 |
| 30 | Month axis sorting alphabetically | month_name used alone without sort column | Month Year compound column + sort by integer column |